DATAPILOT 2.0

Production Readiness Task List

Senior Engineering Audit — March 14, 2026

Priority: CRITICAL = ship blocker  |  HIGH = before beta  |  MEDIUM = before GA  |  LOW = nice-to-have

# 1. SECURITY — Fix Before Any Deployment

These are exploitable vulnerabilities. Nothing else matters until these are closed.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| S-1 | Add authentication to /api/settings POST endpoint | CRITICAL | M | ⏳ | Currently allows unauthenticated write to .env file — anyone can overwrite API keys remotely |
| S-2 | Replace CORS wildcard (*) with explicit origins | CRITICAL | S | ⏳ | WebConfig.cors_origins and create_api_app both default to * — any website can call your API |
| S-3 | Fail-closed on default secret_key | CRITICAL | S | ⏳ | Flask secret_key is 'change-me-in-production' — refuse to start if unchanged |
| S-4 | Make keyvault refuse XOR fallback in production | CRITICAL | S | ⏳ | XOR 'encryption' is trivially reversible — require cryptography package or fail to start |
| S-5 | Add rate limiting to all public API endpoints | HIGH | M | ⏳ | No rate limiting on /api/chat, /api/settings, /api/v1/* — wide open to abuse |
| S-6 | Add CSRF protection to state-changing endpoints | HIGH | M | ⏳ | POST endpoints accept requests without CSRF tokens |
| S-7 | Input validation and sanitization on all API inputs | HIGH | M | ⏳ | request.get_json(silent=True) used everywhere — no schema validation on payloads |
| S-8 | Remove /api/settings/test-key from production builds | MEDIUM | S | ⏳ | Endpoint lets anyone test arbitrary API keys against Groq/Anthropic/OpenAI |
| S-9 | Audit all file path operations for path traversal | HIGH | M | ⏳ | _safe_resolve exists in api/routes.py but web/app.py reads arbitrary paths |
| S-10 | Add security headers (CSP, X-Frame-Options, HSTS) | MEDIUM | S | ⏳ | No security headers on any response |

# 2. ARCHITECTURE — Cut the Fat, Focus the Product

You're building three products in one repo. Ship one sharp tool, not a dull Swiss army knife.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| A-1 | Extract or delete datapilot/gateway/ module | HIGH | L | ⏳ | Full multi-tenant LLM proxy — separate product with its own attack surface. 6 files, ~500 LOC unrelated to dbt |
| A-2 | Delete all stub integration modules | HIGH | M | ⏳ | Airflow, Snowflake, Azure, AWS, GitLab, Kafka, PowerBI, K8s — none actually connect to anything |
| A-3 | Remove legacy agent/ directory | MEDIUM | S | ⏳ | Duplicate parser, graph, reporter — drift risk. DATAPILOT_CONTEXT.md still points to it |
| A-4 | Clean up circular import: graph.py imports github_actions.parser | MEDIUM | S | ⏳ | Core module depending on integration module — invert the dependency |
| A-5 | Wire /api/v1/audit/trigger to actually run audits | HIGH | L | ⏳ | Returns 202 Accepted but does nothing — lying to consumers |
| A-6 | Delete ai-governance/ sub-project or move to separate repo | MEDIUM | S | ⏳ | 487KB separate app in the same repo — confuses the codebase |
| A-7 | Update DATAPILOT_CONTEXT.md and README to match reality | MEDIUM | M | ⏳ | Context doc references legacy paths, outdated commands, and features that don't exist |
| A-8 | Trim pyproject.toml optional deps to things that work | LOW | S | ⏳ | Lists airflow, snowflake, kafka extras — none of which have working code |

# 3. CORE AGENT — Make It Work on Real Projects

The agents are hardcoded to ShopMesh. They need to be generic to deliver real value.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| C-1 | Remove hardcoded ShopMesh model names from analyst.py | CRITICAL | L | ⏳ | analytics_churn_risk, src_orders_v2, src_shopify_orders all hardcoded — won't work on any other project |
| C-2 | Make duplicate_metrics detection generic | HIGH | L | ⏳ | Currently only scans for 'total_revenue' — needs to find ANY metric defined multiple ways |
| C-3 | Use sqlglot AST parsing instead of regex for SQL analysis | HIGH | XL | ⏳ | sqlglot is in requirements but unused — regex misses complex patterns, CTEs, subqueries |
| C-4 | Make grain_joins detection work without 'daily'/'monthly' in name | HIGH | L | ⏳ | Currently pattern-matches ref names — real projects don't name models this way |
| C-5 | Stop agents from rubber-stamping static analysis | MEDIUM | L | ⏳ | Agents ask LLM to 'confirm' then backfill from static — LLM should discover, not confirm |
| C-6 | Add confidence scores to all findings | MEDIUM | M | ⏳ | No confidence levels — user can't tell high-certainty from speculative findings |
| C-7 | Handle malformed/incomplete dbt projects gracefully | HIGH | M | ⏳ | Parser crashes on missing files, bad YAML, non-standard layouts |
| C-8 | Support dbt manifest.json as input (not just raw SQL files) | HIGH | L | ⏳ | Real dbt projects use compiled manifest — far richer metadata than raw parsing |
| C-9 | Add column-level lineage tracking | MEDIUM | XL | ⏳ | Needed for real grain-join detection and PII tracking — requires sqlglot AST walking |
| C-10 | Test against at least 3 real open-source dbt projects | CRITICAL | L | ⏳ | Only tested against ShopMesh (the project DataPilot itself created) |

# 4. TESTING — The Most Critical Path is Untested

There are zero tests for the parser, graph builder, or end-to-end pipeline — the core value of the product.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| T-1 | Write unit tests for parse_project() | CRITICAL | M | ⏳ | Zero coverage on the parser — the first step of the entire pipeline |
| T-2 | Write unit tests for build_graph() and all find_* functions | CRITICAL | M | ⏳ | Graph building and static detection are completely untested |
| T-3 | Write integration test: parse → graph → pipeline → report | CRITICAL | L | ⏳ | End-to-end pipeline test against ShopMesh — tests/integration/ is empty |
| T-4 | Add API endpoint tests (Flask test client) | HIGH | M | ⏳ | No tests for /api/report, /api/findings, /api/chat, /api/settings |
| T-5 | Add negative tests: bad input, missing files, invalid YAML | HIGH | M | ⏳ | Parser and graph assume well-formed input — need failure mode tests |
| T-6 | Set up CI pipeline (GitHub Actions) | HIGH | M | ⏳ | No CI at all — tests don't run automatically on push/PR |
| T-7 | Add test coverage reporting and enforce minimum threshold | MEDIUM | S | ⏳ | pytest-cov is in dev deps but no coverage config or enforcement |
| T-8 | Add frontend tests (at least smoke tests for key components) | MEDIUM | L | ⏳ | React frontend has zero tests |
| T-9 | Test LLM agent responses with mock/fixture responses | MEDIUM | M | ⏳ | Agent tests should work without live LLM API keys |

# 5. FRONTEND — Ship It or Cut It

React frontend exists but has never been built or tested against the actual backend.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| F-1 | Get frontend building (npm run build → dist/) | CRITICAL | M | ⏳ | frontend/dist/ does not exist — app.py falls back to legacy static file |
| F-2 | Wire React Router for all pages in App.tsx | HIGH | M | ⏳ | Pages exist in pages/ but no routing setup |
| F-3 | Connect chat panel to /api/chat backend | HIGH | M | ⏳ | Chat UI built but not wired to backend |
| F-4 | Fix lineage graph depth selector (backend filtering) | MEDIUM | M | ⏳ | UI built, backend depth filtering missing |
| F-5 | Link findings to models in lineage graph | MEDIUM | M | ⏳ | Clicking a finding should highlight the model in the graph |
| F-6 | Add frontend build step to CI | HIGH | S | ⏳ | Build should fail CI if frontend TypeScript has errors |
| F-7 | Remove or properly scope public marketing pages | LOW | S | ⏳ | Landing, pricing, community pages exist but are premature — focus on the dashboard |

# 6. DEVOPS & DEPLOYMENT

Docker is set up but CI, environment management, and deployment are missing.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| D-1 | Set up GitHub Actions CI (lint + test + build) | HIGH | M | ⏳ | No CI pipeline at all |
| D-2 | Add .env.example with all required environment variables | MEDIUM | S | ⏳ | No template — new devs have to read source code to find needed vars |
| D-3 | Fix Dockerfile: uses Python 3.12 but project says 3.13 | LOW | S | ⏳ | DATAPILOT_CONTEXT says Python 3.13 but Dockerfile uses 3.12-slim |
| D-4 | Add Docker Compose for full local dev (API + frontend + DB) | MEDIUM | M | ⏳ | docker-compose.yml exists but is minimal |
| D-5 | Add health check endpoint that verifies LLM connectivity | MEDIUM | S | ⏳ | Current /health just returns {status: healthy} regardless of actual state |
| D-6 | Add structured logging with request IDs for tracing | LOW | M | ⏳ | structlog is used but no request ID correlation |

# 7. DOCUMENTATION

Good internal docs exist but user-facing documentation is missing.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| DOC-1 | Write a real README with quickstart for new users | HIGH | M | ⏳ | Current README is sparse — no install instructions, no screenshots, no examples |
| DOC-2 | Document all API endpoints with request/response examples | MEDIUM | M | ⏳ | No API docs — users have to read Flask routes |
| DOC-3 | Add CONTRIBUTING.md for open source contributors | LOW | S | ⏳ | No contribution guide |
| DOC-4 | Create architecture diagram (actual, not aspirational) | MEDIUM | M | ⏳ | ARCHITECTURE.md describes target state, not current state |
| DOC-5 | Write configuration reference (datapilot.yaml options) | MEDIUM | S | ⏳ | datapilot.example.yaml exists but no docs explaining each option |

# 8. POST-MVP — After Core Is Solid

Only pursue these after Sections 1–7 are complete. These add real value but aren't ship-blockers.

| # | TASK | PRIORITY | EFFORT | STATUS | NOTES |
| --- | --- | --- | --- | --- | --- |
| P-1 | Best Practices Engine (user-defined rules YAML) | HIGH | XL | ⏳ | Biggest differentiator — teams define their own dbt standards and DataPilot enforces them |
| P-2 | GitLab/GitHub MR Review Bot | HIGH | XL | ⏳ | Auto-post findings as PR/MR comments on dbt changes |
| P-3 | dbt Cloud integration (pull manifest.json via API) | HIGH | L | ⏳ | First real integration — most dbt teams use dbt Cloud |
| P-4 | Snowflake query cost connector | MEDIUM | L | ⏳ | Replace fake cost data with real warehouse spend per model |
| P-5 | YAML documentation quality scorer | MEDIUM | L | ⏳ | Score models on description completeness, owners, tags |
| P-6 | Persistent graph database (KuzuDB or similar) | MEDIUM | XL | ⏳ | Cross-session lineage memory, impact analysis queries |
| P-7 | Refactoring Assistant (AI-suggested model splits) | LOW | XL | ⏳ | AI suggests how to break apart large models |
| P-8 | Multi-tenant SaaS mode with team workspaces | LOW | XL | ⏳ | Only after product-market fit — premature complexity otherwise |